Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a Tenant/Owner, I can register using my name, email, phone number, and password. | 3 | High | Kiranmayie |
| Sprint-1 | Login | USN-2 | As a registered user, I can log in securely using my email and password. | 2 | High | Kiranmayie |
| Sprint-1 | Property Search | USN-3 | As a Tenant, I can search properties by location, rent, and property type. | 3 | High | Kiranmayie |
| Sprint-2 | Property Management | USN-4 | As an Owner, I can add new properties with images and details. | 5 | High | Kiranmayie |
| Sprint-2 | Property Update | USN-5 | As an Owner, I can edit or delete my listed properties. | 3 | Medium | Kiranmayie |
| Sprint-2 | Property Booking | USN-6 | As a Tenant, I can send booking requests for available properties. | 5 | High | Kiranmayie |
| Sprint-3 | Booking Management | USN-7 | As an Owner, I can approve or reject booking requests. | 3 | High | Kiranmayie |
| Sprint-3 | Booking History | USN-8 | As a Tenant, I can view my booking history and booking status. | 2 | Medium | Kiranmayie |
| Sprint-4 | Admin Management | USN-9 | As an Admin, I can manage users, properties, and bookings. | 5 | High | Kiranmayie |
| Sprint-4 | Dashboard | USN-10 | As an Admin, I can view reports and dashboard analytics. | 3 | Medium | Kiranmayie |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 18 | 4 Days | 26 Jun 2026 | 29 Jul 2026 | 18 | 29 Jul 2026 |
| Sprint-2 | 20 | 4 Days | 30 Jun 2026 | 03 Jul 2026 | 20 | 03 Jul 2026 |
| Sprint-3 | 18 | 3 Days | 07 Jul 2026 | 06 Jul 2026 | 18 | 06 Jul 2026 |
| Sprint-4 | 20 | 4 Days | 07 Jul 2026 | 10 Jul 2026 | 20 | 10 Jul 2026 |

Burndown Chart: A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts